## Slide 1: Scrum in NNG

## Slide 2: Agenda
What – Project is for
Why – using Agile/Scrum in Project
Where – to mange Backlog
When - to catch up
How – to successfully deliver

## Slide 3: What Project is for?

## Slide 4: Why use Agile/Scrum
Requirement(2/5)
  Ensure service contingency on services
  New Features on Functions & Security
  Upgraded upstream APIs
Technology(3/5)
  New framework with Reactor
  Micro-Services
  Infrastructure & Network
Values
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to changes over following a plan

## Slide 5: Where to manage Backlog
A healthy backlog must be DEEP:
  Detailed appropriately
  Estimated
  Emergent
  Prioritized
Structure Diagram(Requirements, Story-Creation)

## Slide 6: When to catch up
Planning
  Selection and define sprint goal
  Decide how to achieve goal
  Decompose Backlog
Daily Standup: Not a status checkup meeting; but team members making commitments in front of peers
  What did I get DONE yesterday?
  What will I get DONE today?
  Are there any impediments blocking me?
Retro & Respective
  presents what is accomplished (DONE) during the sprint
  Continuous improvements
Duration: 3 weeks
Requirement Change: Add Only
Bandwidth: Partial
Urgency: Medium
<<Diagram of deliveries & points in every sprint>>

## Slide 7: How to evaluate deliveries
Test Driven Development
Test automation & Mock Local Tests
Code Review
CI & CD

## Slide 8: How to avoid possible risks
Bandwidth
  Calculate & adjust story points to deliver before planning meeting
  Change the duration of Sprint with actual project situation
Difficulty of dividing some of the stories into smaller pieces
  Split into something which are testable & deliverable
Stories’ scope varies in the progress of sprint
  Make a preliminary risk estimate in planning meeting
  Identify stories which the uncertainty is high and break down into smaller stories.
  Put low priority stories without much dependencies into next sprint
Communication with Domain
  Reach the agreement for Sprint Deliverable in the beginning
  Present report upon each sprint completion

## Slide 9: Q&A